SCOPE OF SERVICES	ANNEXURE B

QUANTITY SURVEYOR

SCOPE OF WORK

The consultant shall provide services related to the following aspects of the works and/or the project :

Specific exclusions :

SCOPE OF SERVICES

The consultant shall in broad terms provide the undermentioned services related to the scope of work hereinbefore described which may reasonably be required for the successful completion of the works and the project.  These  services exclude services related to mediation, arbitration and/or litigation

B.1	STAGE 1:  INCEPTION

This stage is in broad terms defined as follows :

Establish the client requirements and preferences, assess user needs and options, appointment of necessary consultants, establish the project brief including project objectives, priorities, constraints, assumptions, aspirations and strategies

B1.1	Stage 1 services

B.1.1.1   Assist in developing a clear project brief

B.1.1.2	 Attend project initiation meetings

B.1.1.3	 Advise on procurement policy for the project

B.1.1.4	 Advise on other consultants and services required

B.1.1.5   	Define the consultant’s scope of work and services

B.1.1.6  	Conclude the terms of the agreement with the client

B.1.1.7 	Advise on economic factors affecting the project

B.1.1.8 	Advise on appropriate financial design criteria

B.1.1.9 	Provide necessary information within the agreed scope of the project to the other consultants

Specific exclusions :

B.1.2	Stage 1 deliverables

B.1.2.1	Agreed scope of  work

B.1.2.2	Agreed services

B.1.2.3	Signed agreement

Specific exclusions :

B.2	STAGE 2:  CONCEPT AND VIABILITY

This stage is in broad terms defined as follows :

Prepare and finalise the project concept in accordance with the brief including the scope, scale, character, form, function and preliminary programme and viability of the project

B.2.1	Stage 2 services

B.2.1.1	Agree the documentation programme with the principal consultant and other consultants

B.2.1.2	Attend design and consultants’ meetings

B.2.1.3	Review and evaluate design concepts and advise on viability in conjunction with the other consultants

B.2.1.4	Receive relevant data and cost estimates from the other consultants

B.2.1.5	Prepare preliminary and elemental or equivalent estimates of construction cost

B.2.1.6	Assist the client in preparing a financial viability report

B.2.1.7	Audit space allocation against the initial brief

B.2.1.8	Liaise, co-operate and provide necessary information to the client, principal consultant and other consultants

Specific exclusions :

B.2.2	Stage 2 deliverables

B.2.2.1	Preliminary estimate(s) of construction cost

B.2.2.2	Elemental or equivalent estimate(s) of construction cost

B.2.2.3	Space allocation audit for the project

Specific exclusions :

B.3	STAGE 3:  DESIGN DEVELOPMENT

This stage is in broad terms defined as follows :

Develop the approved concept to finalise the design, outline specifications, cost plan, financial viability and programme for the project

B.3.1	Stage 3 services

B.3.1.1	Review the documentation programme with the principal consultant and other consultants

B.3.1.2	Attend design and consultants’ meetings

B.3.1.3	Review and evaluate design and outline specifications and exercise cost control in conjunction with the other consultants

B.3.1.4	Receive relevant data and cost estimates from the other consultants

B.3.1.5	Prepare detailed estimates of construction cost

B.3.1.6	Assist the client in reviewing the financial viability report

B.3.1.7	Comment on space and accommodation allowances and prepare an area schedule

B.3.1.8	Liaise, co-operate and provide necessary information to the  client, principal consultant and other consultants

Specific exclusions :

B.3.2	Service 3 deliverables

B.3.2.1	Detailed estimate(s) of construction cost

B.3.2.2	Area schedule

Specific exclusions :

B.4	STAGE 4:  DOCUMENTATION AND PROCUREMENT

This stage is in broad terms defined as follows :

Prepare the construction and procurement documentation, confirm and implement the procurement strategies and procedures for effective and timeous procurement of necessary resources for the execution of the project

B.4.1	Stage 4 services

B.4.1.1	Attend design and consultants’ meetings

B.4.1.2	Assist the principal consultant in the formulation of the procurement strategy for contractors, subcontractors and suppliers

B.4.1.3	Review working drawings for compliance with the approved budget of construction cost and/or financial viability

B.4.1.4	Prepare documentation for both principal and subcontract procurement

B.4.1.5	Assist the principal consultant with calling of tenders and / or negotiation of prices

B.4.1.6	Assist with financial evaluation of tenders

B.4.1.7	Assist with the preparation  of contract documentation for signature

Specific exclusions :

B.4.2	Service 4 deliverables

B.4.2.1	Budget of construction cost

B.4.2.2	Tender documentation

4.2.2.3	Financial evaluation of tenders

4.2.2.4	Priced contract documentation

Specific exclusions :

B.5	STAGE 5:  CONSTRUCTION

This stage in broad terms defined as follows :

Manage, administer and monitor the contracts and processes, including the preparation and co-ordination of the procedures and documentation to facilitate practical completion of the works

B.5.1	Stage 5 services

B.5.1.1	Attend the site handover

B.5.1.2	Prepare schedules of predicted cash flow

B.5.1.3	Prepare pro-active estimates for proposed variations for client decision-making

B.5.1.4	Attend regular site, technical and progress meetings

B.5.1.5	Adjudicate and resolve financial claims by  the contractor(s)

B.5.1.6	Assist in the resolution of contractual claims by  the contractor(s)

B.5.1.7	Establish and maintain a financial control system

B.5.1.8	Prepare valuations for payment certificates to be issued by the principal agent

B.5.1.9	Prepare final account(s) for the works on a progressive basis

Specific exclusions :

B.5.2	Service 5 deliverables

B.5.2.1	Schedule(s) of predicted cash flow

B.5.2.2	Estimates for proposed variations

B.5.2.3	Financial control reports

B.5.2.4	Valuations for payment certificates

B.5.2.5	Progressive and draft final account(s)

Specific exclusions :

B.6	STAGE 6:  CLOSE-OUT

This stage is in broad terms defined as follows:

Fulfill and complete the project close-out including the preparation of the necessary documentation to facilitate effective completion, handover and operation of the project

B.6.1	Stage 6 services

B.6.1.1	Prepare valuations for payment certificates to be issued by the principal agent

B.6.1.2 	Conclude final account(s)

Specific exclusions :

B.6.2	Stage 6 deliverables

B.6.2.1	Valuations for payment certificates

B.6.2.2	Final account (s)

Specific exclusions :

ADDITIONAL SERVICES